**Project 490– Resume Classification**

Business objective-

The document classification solution should significantly reduce the manual human effort in the HRM. It should achieve a higher level of accuracy and automation with minimal human intervention

**Milestones: Phase 1**

|  |  |  |
| --- | --- | --- |
| **Milestone** | **Duration** | **Task start - End Date** |
| Kick off and Business Objective discussion | 1 day | 09-01-2025 |
| Doubts clarification | 1 Week – 1 ½ week | 13-01-2025 |
| EDA | 1 Weeks – 1 ½ week | 16-01-2025 |
| Model Building & Model Evaluation | 1 Week – 1 ½ week | 23-01-2025 |
| Deployment | 1 Week | 30-01-2025 |
| Final presentation | 1 day | 06-02-2025 |

Protocols:

1. All participants should add here to agreed timelines and timelines will not be extended
2. All the documentation – Final presentation and R/python code to be submitted before the final presentation day
3. All the participants must attend review meetings